Special Instructions:

* You have to open the file Critique.xcworkspace (as opposed to the file Critique.xcodeprog).
* Use an iPhone XR Simulator
  + Before running the app, run "pod install" inside the Critique folder where the podfile is.
  + To test the messaging between two players we advise you use an iPhone 8+ simulator in addition to the iPhone XR simulator.

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Feature | Description | Release Planned | Release  Actual | Deviations  Explanations | Percentage worked on |
| Loading Screen | Display an animated logo in the launch screen. | Alpha | Final | We had finished by the Alpha, however Tony made a cool animation towards the end. | Tony (100%) |
| Create Account  and Login | Creating the Frontend and Backend and logic necessary for Create Account and Login Page. | Alpha | Alpha | None | Andrew (50%)  James (50%) |
| Navigation Tab | Space for the Feed page, Search page, Account page, Messaging page and Settings page connected with a tab view controller. | Alpha | Alpha | None | Tony (100%) |
| Following | Track in Firebase and Implement Follow Button and Followers and Following Lists. | Alpha | Alpha | None | Ameya (60%)  Andrew (40%) |
| Feed | Display reviews in Feed page with full review page features such as like and dislike. | Beta | Beta | None | James (75%)  Ameya (25%) |
| Reviews | Review Posting  And Expand Review View | Alpha | Alpha | None | James (70%)  Andrew (30%) |
| Like/Dislike | Add buttons for liking and disliking movie reviews and track specific likes and dislikes on firebase. | Beta | Beta | None | Tony (70%)  James (30%) |
| Movie Info | Displaying movie posters, descriptions, user reviews, and review button for selected movie. | Beta | Alpha | We needed a UI to post the review, so we implemented the movie info early. | Tony (100%) |
| Profile Page | Page used to display user information | Beta | Beta | None | Andrew (100%) |
| Movie Search | Implement search for movies | Beta | Alpha | Needed a way to find a movie for review posting, so it was implemented early. | Tony (100%) |
| Account Search | Implement search for Accounts | Beta | Alpha | Needed a way to find people to follow, so it was implemented early. | Ameya (100%) |
| Messaging | Messaging Frontend and Backend | Final | Final | None | Andrew (65%)  James (25%)  Ameya (10%) |
| Blocking and Account Visibility | Add abilities to settings and add implementation in messaging, search and feed | Alpha | Beta | Blocking was more complicated than expected, and we were slowed because we had to implement searching in Alpha. | Ameya (90%)  Andrew (10%) |
| Discovery | Suggest users to follow based off a non-trivial algorithm | Stretch  Goal | Final | None | Ameya (100%) |
| Profile Pictures | Allow users to upload their own profile pictures to their account | Stretch Goal | Final | None | Tony (100%) |